Business Requirements Document

Package Receipt & Delivery Process Optimization

1. Executive Summary	2

2. Business Objectives	2

3. Business Need Statement	2

4. Current State Assumption	2

5. Scope	3

5.1 In Scope (confirmed)	3

5.2 Out of Scope	3

6. Stakeholders	3

7. Users and User Stories	4

8. Functional Requirements	4

9. Assumptions, Dependencies & Constraints	5

Assumptions	5

Dependencies	5

Constraints	5

10. Risks	6

11. Success Criteria	6

12. Draft System Context	6

12.1 Proposed Business Information Flow	7

| Document Status | DRAFT — v0.4 |
| --- | --- |
| Project | Package Receipt & Delivery Process Optimization |
| Business Analyst | Brandon Cartagena |
| Stakeholder / Sponsor | Ramesh Subramaniam |
| Date Prepared | September 11, 2026 |

# 1. Executive Summary

Employees across office and laboratory environments experience delays and uncertainty when locating delivered packages. Facilities Management currently lacks a consistent process for documenting where packages are left or confirming delivery to recipients. This initiative will define the business requirements for improving package receipt, tracking, delivery confirmation, and communication while minimizing additional workload for the Facilities Management delivery team.

# 2. Business Objectives

- Eliminate ambiguity around where a package has been delivered.

- Provide end users with delivery confirmation, reducing time spent tracking down misplaced packages.

- Improve accountability and communication between Facilities Management and package recipients.

- Introduce the above without materially increasing the workload or burden on the Facilities Management delivery team.

# 3. Business Need Statement

Employees split their time between offices and labs, and package delivery preference varies by individual and by item (e.g., heavy lab instruments must go to the lab, while smaller items may go to a desk). Today, Facilities Management delivers packages without reliably specifying a location or confirming drop-off. When a package cannot be located, the recipient must manually follow up with the delivery team, a process that can take three to four days to resolve. There is currently no formal, documented process governing how packages are received, tracked, or delivered.

# 4. Current State Assumption

The current process is understood as follows:

- Requesters place orders for equipment, supplies, chemicals, controlled substances, and other package types in the procurement system.

- When a package arrives at the receiving dock, Facilities staff may not have a direct order identifier and must use vendor and catalogue information to locate the order, requester, and work location.

- Staff collect packages, write down routing details, and distribute work across team members and buildings; the person receiving a package may differ from the person delivering it.

- Packages are delivered to the requester’s work location or to a location included in order notes. Delivery completion is often entered into the procurement web system in a batch at the end of the day rather than at the point of delivery.

- The procurement system sends an email, but there is no consistent receipt notification, photographic proof, recipient acknowledgement, or real-time queue visibility.

- Controlled substances and hazardous materials may require inspection and a secure workflow that has not yet been defined.

# 5. Scope

## 5.1 In Scope (confirmed)

- A mobile app that lets Facilities staff find an order on the spot, using whatever is on the package, like the vendor or catalogue number.

- Package receipt at the dock, assignment or handoff between team members, routing across buildings, and delivery to the requester’s specified location.

- Separate received and delivered queues with current counts and status visibility for the Facilities Lead.

- A two-stage workflow: Received followed by Delivered, with notifications to the requester at each stage.

- Capture of delivery location, notes, date/time, delivery staff member, and photographic proof.

- Requester acknowledgement that the delivered package has been received.

- Email and Microsoft Teams notifications or App notifications.

- Definition of an exception or secure delivery workflow for controlled substances and hazardous materials.

## 5.2 Out of Scope

- A desktop or browser-based web application for Facilities staff.

- Replacing the existing procurement system or changing procurement approval and purchasing workflows, except for the required delivery-location of data dependency.

- External carrier transportation before the package reaches the receiving dock.

- Detailed technical architecture and native-versus-hybrid implementation decisions, which will be addressed in the technical specification.

# 6. Stakeholders

| Role | Name / Group | Interest / Role in Project |
| --- | --- | --- |
| Business Sponsor / Stakeholder | Ramesh Subramaniam | Provides business requirements, approves direction, represents end-user needs |
| Business Analyst | Brandon Cartagena | Leads discovery, elicitation, and documentation of requirements |
| End Users | Office & lab staff (TBD) | Receive packages; affected by delivery location and confirmation gaps |
| Facilities Management Delivery Team | TBD | Executes package delivery today; primary group affected by process change and new workload |

# 7. Users and User Stories

| User / Persona | Responsibilities and Needs | User Stories |
| --- | --- | --- |
| Package Receiver | Receives packages at the dock, identifies the related procurement order, records receipt, and routes packages to the correct building or delivery queue. | As a Package Receiver, I want to look up an order using vendor and catalogue information so that I can identify the requester and delivery destination. As a Package Receiver, I want to mark a package as received so that the requester and delivery team know it has arrived. |
| Delivery Team Member | Accepts packages assigned by another team member, reviews requester and delivery instructions, delivers packages, captures proof, and records of delivery completion. | As a Delivery Team Member, I want to see assigned packages grouped by building so that I can plan deliveries efficiently. As a Delivery Team Member, I want to view delivery notes and capture a photograph so that the package is delivered to the correct location and evidence is recorded. |
| Facilities Lead | Monitors received and delivered queues, package volumes, assignments, aging items, exceptions, and workload across staff and buildings. | As a Facilities Lead, I want to view received and delivered package queues and counts so that I can monitor throughput and backlog. As a Facilities Lead, I want to see assignments and exceptions so that I can balance work and resolve delayed packages. |
| Requester / Package Recipient | Provides a delivery location when ordering, receives status notifications, reviews delivery details, and acknowledges receipt. | As a Requester, I want to receive a notification when my package is received and delivered so that I know its status. As a Requester, I want to confirm that I received my package so that the delivery lifecycle can be completed. |
| Authorized Restricted-Item Handler | Performs required inspection, secure handling, custody, delivery, and acknowledgment activities for controlled substances and hazardous materials. | As an Authorized Restricted-Item Handler, I want restricted packages clearly identified and routed through a secure workflow so that inspection, custody, and delivery requirements are followed. |

# 8. Functional Requirements

| Requirement | Description |
| --- | --- |
| Order Identification | Facilities staff must be able to identify the requester and delivery destination using available package information, including vendor and catalogue number. |
| Mobile Access | The solution must be available to Facilities staff on a mobile device or tablet while receiving and delivering packages. |
| Package Receipt | Staff must be able to record that a package has been received at the dock and notify the requester that delivery will follow. |
| Package Queues | The solution must maintain received and delivered package queues so that package status and volume can be monitored. |
| Assignment and Handoff | Packages must be assignable among Facilities team members because the employee who receives a package may not be the employee who delivers it. |
| Delivery Information | The solution must display the requester’s work location and any delivery notes provided through the procurement system. |
| Proof of Delivery | Facilities staff must be able to capture a photograph and record the package as delivered. |
| Notifications | The requester must receive email and Microsoft Teams notifications when the package is received and when it is delivered. |
| Recipient Acknowledgement | The requester must be able to confirm that the delivered package has been received. |
| Restricted Items | Controlled substances and hazardous materials must support an additional secure workflow once inspection; authorization, custody, and delivery rules are defined. |

# 9. Assumptions, Dependencies & Constraints

## Assumptions

- Email and Microsoft Teams are approved notifications.

- Facilities staff will use mobile devices while receiving and delivering packages.

- The Facilities team may adopt a new process when it reduces duplicate lookup and end-of-day data entry.

- A package receiver and delivery person may be different to users, and package ownership must remain visible across the handoff.

## Dependencies

- The procurement system must provide order, requester, vendor, catalogue, work-location, package-type, and delivery-instruction data to the mobile solution.

- The upstream ordering process must require a usable delivery location or instruction whenever a requester places an order.

- Email and Microsoft Teams integrations must be available for status notifications.

## Constraints

- Existing operational processes and delivery locations may vary by building.

- Native-versus-hybrid implementation, detailed architecture, and platform decisions remain for the technical specification.

- Controlled substance and hazardous material handling rules are not yet fully defined.

# 10. Risks

Adoption risk: The Facilities Management delivery team may perceive a new process as additional workload, creating resistance to adoption.

Mitigation: Clearly demonstrate time/effort savings to the delivery team as part of solution design and rollout.

| Risk | Impact |
| --- | --- |
| Limited stakeholder availability | Delays requirements gathering |
| Incomplete process documentation | Inaccurate understanding of current state |
| Conflicting stakeholder expectations | Scope uncertainty |
| Process variations across locations | Increased complexity |
| Undefined success measures | Difficulty evaluating outcomes |

# 11. Success Criteria

The initiative will be considered successful when:

- Current-state package handling processes are documented.

- Stakeholder requirements have been identified and approved.

- Business process gaps and pain points have been documented.

- Future-state recommendations have been developed.

- Operational visibility into package activity is improved.

- Package status can be tracked throughout the lifecycle.

- Reporting requirements have been defined.

- A completed BRD has been delivered and accepted by stakeholders.

# 12. Draft System Context

This section provides a business-level view of the proposed solution boundary and information exchanges. It is intended to support technical specification and architecture discussions; platform, hosting, and implementation decisions remain to be confirmed.

| External Actor / System | Interaction with Proposed Package Delivery Solution | Primary Information Exchanged |
| --- | --- | --- |
| Facilities Package Receiver | Use the mobile application to locate an order, record package receipt, and route or assign the package. | Package identifiers, receiver identity, receipt timestamp, requester, destination, and assignment. |
| Facilities Delivery Team Member | Reviews assigned work, completes delivery, captures a photograph, and records delivery details. | Assigned packages, delivery instructions, location, delivery timestamp, notes, and proof of delivery. |
| Facilities Lead | Monitors received and delivered queues, aging items, assignments, workload, and exceptions. | Package status, ownership, queue counts, aging, building, and exception details. |
| Requester / Package Recipient | Receives status notifications and acknowledges receipt of the delivered package. | Receipt status, delivery location, delivery time, notification content, and acknowledgment. |
| Procurement System | Provides authoritative order and requester data used to identify and route packages. Any write-back requirement is to be confirmed. | Order ID, vendor, catalogue number, requester, work location, package type, and delivery instructions. |
| Microsoft Teams / Email Services | Distribute received, delivered, and acknowledgment-reminder notifications. | Recipient address, message template, package status, delivery location, and acknowledgment link or action. |
| Identity and Access Service | Authenticates users and supports role-based access to standard and restricted-item workflows. | User identity, role, group membership, and authorization outcome. |
| Evidence Repository | Stores delivery of photographs or other evidence and returns a reference to the package record. | Image file, package ID, uploader, timestamp, and secured storage reference. |

## 12.1 Proposed Business Information Flow

- The Procurement System supplies order, requester, vendor, catalogue, work-location, package-type, and delivery-instruction data to the Package Delivery Solution.

- A Facilities Package Receiver uses the mobile application to match the physical package to an order and record the package as Received.

- The solution stores the package record, assignment, status history, and audit information, then sends a received notification to the requester.

- A Delivery Team Member reviews assignments, records delivery location and notes, captures proof of delivery, and changes the status to Delivered.

- The solution stores the evidence reference, updates queues and reporting data, and sends the delivery notification through Microsoft Teams, email, or an approved application channel.

- The requester acknowledges receipt; unresolved acknowledgments and delivery exceptions remain visible to the Facilities Lead.

- Restricted items follow an additional controlled workflow once inspection; authorization, chain-of-custody, and retention rules are approved.